## Slide 1: Agile presentation for Chadatech leadership

## Slide 2: AGENDA
Introduction to Scrum-Agile Approach
Agile Roles
Agile Phases
Waterfall vs. Agile
Choosing Waterfall or Agile
References

## Slide 3: Introduction to Scrum-agile approach

## Slide 4: What is Scrum-Agile? - Iterative, flexible methodology emphasizing collaboration and incremental delivery. - Focuses on delivering value through short cycles (sprints). Why Consider It? - Enhances adaptability, improves product quality, fosters team cohesion (Schwaber & Sutherland, 2020). SNHU Travel Context: Used Scrum to develop a client-attracting travel app.

## Slide 5: Agile Roles

## Slide 6
Product Owner: Defines vision, prioritizes backlog. Ensured SNHU Travel’s itinerary planner met client needs (Smith, 2021).
Scrum Master: Facilitates process, removes blockers. Resolved API delays for seamless progress.
Development Team: Builds and tests the product. Delivered optimized search and payment features.
Important: Clear roles drive accountability and efficiency (Cohn, 2022).

## Slide 7: Agile phases

## Slide 8
  Planning: Define sprint goals and backlog (e.g., itinerary planner in Sprint 1).
  Development: Iterative coding and testing in 2-week sprints.
  Testing: Continuous QA, catching bugs like payment gateway issues.
  Deployment: Incremental releases for stakeholder feedback.
  Review: Sprint reviews validated features; retrospectives improved processes.
  Importance: Phases enable rapid feedback and adaptation (Rubin, 2023).

## Slide 9: Waterfall vs. Agile

## Slide 10
Waterfall Approach:
  Linear phases: requirements, design, implementation, testing, deployment.
  SNHU Travel’s chatbot request would have required lengthy change requests, delaying delivery by weeks.
    Limited feedback until the end, risking misaligned features (Boehm, 2020).
Agile Approach:
  Handled chatbot addition in one sprint via backlog reprioritization.
  Iterative feedback refined UX, aligning with client goals.
Outcome: Agile’s flexibility better suited SNHU Travel’s dynamic needs.

## Slide 11: Choosing waterfall or agile

## Slide 12
Factors to Consider:
  Project Complexity: Agile suits dynamic projects; waterfall for fixed requirements.
  Client Involvement: Agile thrives with frequent feedback; waterfall assumes stable needs.
  Team Experience: Agile requires training but fosters collaboration (Cohn, 2022).
SNHU Travel Experience:
  Agile enabled quick pivots (e.g., chatbot addition).
  Improved team morale through transparency and shared goals.
Recommendation: Adopt Scrum-Agile for projects with evolving requirements.

## Slide 13: References
Boehm, B. (2020). Software Engineering Economics. Prentice Hall.
Cohn, M. (2022). Succeeding with Agile. Addison-Wesley.
Rubin, K. S. (2023). Essential Scrum. Addison-Wesley.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.

## Slide 14: THANK YOU
Jake Shoemaker
jacob.shoemaker@snhu.edu